A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Preparation (Epic 1)

Creating Sample Spreadsheet(USN1) 2

Downloading as XLSX(USN2) 1

Custom Table Creation (Epic 2)

Creating Employee Test Table(USN3) 2

Creating Fields(USN4) 3

Data Import (Epic 3)

Loading Data into Import Set(USN5) 3

Verifying Data Load(USN6) 1

Transform Map (Epic 4)

Creating Transform Map(USN7) 2

Mapping Fields(USN8) 3

Running Transform(USN9) 2

Validating Imported Records(USN10) 1

Total Story Point in Sprint 1= 2+1+2+3+3+1+2+3+2+1=20

Sprint 2

Coalesce - Duplicate Handling (Epic 5)

Enabling Coalesce on Employee ID(USN11) 2

Importing Updated Data(USN12) 3

Testing Duplicate Import(USN13) 1

Reports (Epic 6)

Employees by Department - Pie Chart(USN14) 3

Employees by Location - Bar Chart(USN15) 3

Employee List Report(USN16) 2

Dashboard (Epic 7)

Enabling Admin Overrides(USN17) 1

Creating Employee Analytics Dashboard(USN18) 2

Adding Reports to Dashboard(USN19) 3

Total Story Point in Sprint 2= 2+3+1+3+3+2+1+2+3=20

Total Story Points

Sprint 1 = 20

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 20+20=40

No of Sprints= 2

Velocity =40/2

20(Story Points per Sprint)

Your team’s velocity is 20 Story Points per Sprint.